Rosebank cOLLEGE Xisd TASK 1

PROJECT PLAN, SITE MAP & WIREFRAMES

| Group Members | ST10399907 Phungo Tshiredo ST10188776 Mabuza Tebogo ST10449154 Mbuso Sbusiso Dube ST10437200 Nkosikhona Dlamini ST10291289 Kagiso Twala |
| --- | --- |
| Lecturer | [Lecturer Name] |
| Submission Date | [2026/09/04] |

Table of Contents

PROJECT PLAN	3

Name: Mamelodi Initiative	3

Logo:	3

Introduction	3

Project Overview	3

Project Objectives	4

Project Scope	5

Project Deliverables	5

Team Roles and Responsibilities	7

Proposed Project Schedule	8

Development approach	8

DevOps Life Cycle	9

Project Resources	10

Risk Management	10

PROJECT DESIGN	11

ANDROID MOBILE SITEMAP	11

WEBSITE SITEMAP	12

ANDROID MOBILE WIREFRAMES	13

WEBSITE WIREFRAMES	14

References	17

## List of figures

Figure 1 Mobile Application Sitemap	11

Figure 2 Website Sitemap	12

Figure 3 Home & Programs screens	13

Figure 4 Volunteer & News screens	13

Figure 5 More options (About, Donate & Contact) screen	14

Figure 6 Home Page	14

Figure 7 Programs Page	15

Figure 8 About Us Page	15

Figure 9 News page	16

Figure 10 Contact us Page	16

# PROJECT PLAN

## Name: Mamelodi Initiative

## GitHub Link: https://github.com/TEBOG0-M/Mamelodi-Initiative-

## Logo:

## Introduction

The Mamelodi initiative is a not-for-profit organization with one major goal in mind ,the liberation of academic pressure caused by finances. We strive to help the younger generation have access to a better future and a persistent one at that, and you might be wondering why well that’s simply because education is an important aspect when it comes to nurturing the younger generation and ensuring that they have the resources required to make a real difference.

## Project Overview

The Mamelodi Initiative is a non-profit organization that works to support and empower young people in Mamelodi through educational opportunities and programs. The proposed system will provide a digital platform to support the organization’s fundraising efforts and establish a stronger connection between the organization and its donors.

The system will aim to make it easier for donors to contribute to the organization, access relevant information, and remain engaged with the organization over time. The system will consist of both a website and a mobile application.

The project will involve UI/UX design, planning, development, testing, and deployment of the proposed system.

### Project Objectives

- Provide a user-friendly experience for donors

- Make the website and mobile application simple, clear, and easy to navigate.

- Provide information about the organization

- Give users information about the Mamelodi Initiative, its purpose, activities, and programs.

- Provide transparency about donations

- Explain why donations are needed and how donated funds may be used to support the organization.

- Improve donor engagement

- Keep donors informed about the organization’s current activities, progress, and achievements through news and updates.

- Separate donor and volunteer activities

- Provide separate sections for users who want to donate and users who want to volunteer.

- Provide a volunteer application system

    - Allow interested individuals to access information and submit their details to volunteer with the organization.

- Provide an accessible donation system

    - Make it easy for users to find donation information and contribute to the organization.

- Provide information about the organization’s programs

    - Allow users to view the different programs offered by the Mamelodi Initiative and understand their purpose.

- Improve communication with users

    - Provide relevant news, announcements, and updates so that donors, volunteers, and other users can stay informed.

- Strengthening the relationship between the organization and its supporters

- Create a central platform where donors and volunteers can regularly interact with the organization and learn about its ongoing work.

## Project Scope

The proposed system will consist of a website and mobile application designed to improve the interaction between the Mamelodi Initiative and its donors, volunteers, and other users. The system will provide users with information about the organization, its programs, volunteer opportunities, donation opportunities, and current news and updates.

The website and mobile application will include sections such as About, Programs, Volunteer, Donate, and News. The system will focus on providing a simple and user-friendly interface that allows users to easily access information and interact with the organization.

The project will cover the planning, UI/UX design, development, testing, and deployment of the proposed system. The system will not be responsible for managing the internal operations, finances, or decision-making processes of the Mamelodi Initiative.

### Project Deliverables

- Functional Website

  - A website containing the agreed-upon pages and functionality, including About, Programs, Volunteer, Donate, and News.

- Functional Mobile Application

  - A mobile application providing users with access to the main features and information available through the proposed system.

- User Interface (UI) Design

  - A consistent and user-friendly interface for both the website and mobile application.

- Website and Application Wireframes

- Wireframes demonstrate the planned layout and navigation of the system before development.

- System Sitemap

  - A sitemap showing the structure and navigation of the website and mobile application.

- Volunteer Functionality

  - A section or feature allowing interested individuals to view volunteer information and submit a volunteer application

- Donation Functionality

  - A section or feature allowing users to access donation information and contribute to the organization.

- News and Updates

  - A section allowing users to view news, announcements, and updates from the Mamelodi Initiative.

- GitHub Repository

  - A GitHub repository containing the project's source code, assets, documentation, and development history.

- Project Documentation

  - Documentation covering the project plan, system design, development process, testing, and other required project information

## Team Roles and Responsibilities

| Member | Assigned Roles | Responsibilities |
| --- | --- | --- |
| Phungo Tshiredo | Project Manager; Requirements Analyst; Documentation Lead | Coordinate team; manage requirements/scope; track progress; maintain project plan and documentation. |
| Mabuza Tebogo | UI/UX Designer; Website Wireframe Designer; Design Reviewer | Design website/mobile interfaces; create wireframes; maintain consistency; review UI. |
| Mbuso Sbusiso Dube | Website Developer; Front-End Developer; Website Integration Lead | Develop website; implement HTML/CSS; integrate pages/assets; assist with fixes. |
| Nkosikhona Dlamini | Android Developer; Mobile UI Developer; Mobile Integration Lead | Develop Android app; implement screens/functionality; integrate navigation/features. |
| Kagiso Twala | QA Tester; GitHub/Version Control Lead; System Review Lead | Test both platforms; record bugs; manage GitHub structure/commits; final integration review. |

Deliverable Allocation

| Deliverable | Responsible Member(s) |
| --- | --- |
| Project Plan & Documentation | Phungo Tshiredo + Mabuza Tebogo |
| Website Sitemap | Phungo Tshiredo |
| Mobile App Sitemap | Mabuza Tebogo + Phungo Tshiredo |
| Website Wireframes | Nkosikhona Dlamini |
| Mobile Wireframes | Mabuza Tebogo |
| Website Development / HTML | Mbuso Sbusiso Dube |
| Mobile Application | Mabuza Tebogo |
| GitHub Repository | Mabuza Tebogo + all developers |
| Website Testing | Mbuso Sbusiso Dube + kagiso twala |
| Mobile Testing | Nkosikhona Dlamini + kagiso twala |
| Final UI/System Review | Mabuza Tebogo + kagiso twala |
| Final Documentation Review | Phungo Tshiredo + all members |

## Proposed Project Schedule

We will be using WhatsApp as our mode of communication and submit regular updates of the projects development on GitHub

| Phase | Activities | Dates |
| --- | --- | --- |
| 1. Planning & Requirements | Finalize objectives, scope, requirements and group responsibilities | 16–23 Aug |
| 2. System Design | Create sitemap, wireframes and UI/UX designs | 24–30 Aug |
| 3. Development Setup | Set up GitHub repository, project structure and development environment | 24–30 Aug |
| 4. Website Development | Develop website structure, pages and functionality | 31 Aug– 13 Sep |
| 5. Mobile Application Development | Develop mobile application screens and functionality | 7–20 Sep |
| 6. Integration & Feature Completion | Connect components and complete remaining functionality | 21–27 Sep |
| 7. Testing & Bug Fixing | Functional testing, usability testing and bug fixing | 28 Sep–4 Oct |
| 8. Improvements & Refinement | Address testing feedback and improving UI/functionality | 5–11 Oct |
| 9. Deployment | Deploy the website/application and perform final checks | 12–15 Oct |
| 10. Final Documentation & Submission | Complete documentation, verify GitHub repository and prepare final submission | 16–18 Oct |

## Development approach

The project will follow an Agile Development approach, allowing the team to develop the system incrementally and make improvements throughout the development process. The project will be divided into smaller stages, with the team working on specific features before moving on to the next stage. The development process will involve planning, designing, development, testing, and refinement. Team members will work on their assigned responsibilities while regularly communicating with one another to ensure that the different parts of the system work together.

Feedback from team members, users, and project stakeholders will be considered throughout development. Testing will also be performed regularly to identify and resolve

problems before the final deployment.

GitHub will be used for version control and collaboration, allowing team members to commit and push their work regularly and maintain a record of the project's development progress.

## DevOps Life Cycle

The project will apply the DevOps lifecycle throughout the development of the website and mobile application. The DevOps approach will allow the team to continuously develop, test, deploy, monitor, and improve the system rather than treating development and deployment as separate activities.

Planning: The team will identify requirements, features, tasks, and priorities for the system. Tasks will be assigned to group members and tracked throughout development.

Development: Team members will develop the website and mobile application according to the agreed requirements and UI/UX designs. Each member will be responsible for their assigned features.

Build: Developed code will be compiled and prepared for testing and deployment. The team will ensure that new changes can be integrated with the existing system.

Testing: The system will be regularly tested to identify functional, usability, and technical issues. Bugs discovered during testing will be documented and corrected.

Release: Once a feature has been tested and approved, it will be prepared for release. The team will ensure that the version being released is stable and meets the project's requirements.

Deployment: The completed and approved website and mobile application will be deployed for users to access.

Monitoring: After deployment, the team will monitor the system for errors, bugs, usability problems, and other issues that may affect users.

Continuous Improvement: Issues and feedback identified during monitoring will be used to plan future improvements. These changes will go through the development, testing, and deployment process again.

## Project Resources

#### Tools and Technologies:

  - PHP – Website development and functionality.

  - SQL Database – Storing and managing system data.

  - Visual Studio – Website development environment.

  - GitHub – Version control and team collaboration.

  - Android Studio/Kotlin – Mobile application development.

  - Figma/Canva – UI/UX design and wireframes.

## Risk Management

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| Limited development time | Important features may not be completed before 19 October | Prioritize essential features and follow the project schedule |
| Technical difficulties | Development may be delayed | Research problems early and ask for assistance when necessary |
| Database errors | Loss or incorrect handling of system data | Test database operations regularly and maintain backups |
| GitHub conflicts/lost work | Team members may overwrite or lose work | Commit and push regularly and communicate before making major changes |
| Scope creep | Additional features could cause delays | Agree on essential features before development and prioritize them |
| Late discovery of bugs | Could delay deployment | Test features throughout development rather than waiting until the end |

## PROJECT DESIGN

### ANDROID MOBILE SITEMAP

Figure 1 Mobile Application Sitemap

### WEBSITE SITEMAP

Figure 2 Website Sitemap

### ANDROID MOBILE WIREFRAMES

## Home and Programmes

Figure 3 Home & Programs screens

## Volunteer and News

Figure 4 Volunteer & News screens

Figure 5 More options (About, Donate & Contact) screens

### WEBSITE WIREFRAMES

Figure 6 Home Page

Figure 7 Programs Page

Figure 8 About Us Page

Figure 9 News page

Figure 10 Contact us Page

# References

- The Mamelodi Initiative. (n.d.) Our Mission. Available at: https://mamelodi.org/about/our-mission

[Accessed 4 September 2026].

- The Mamelodi Initiative. (n.d.) Our Programmes. Available at: https://mamelodi.org/programmes

[Accessed 4 September 2026].

- The Mamelodi Initiative. (2022) The Mamelodi Initiative Annual Report 2022 [PDF]. Available at: https://mamelodi.org/assets/files/2022-12-31_MI_Annual_Report_2022.pdf

[Accessed 4 September 2026].

- The Mamelodi Initiative. (2011) The Mamelodi Initiative Winter Program, Final Report 2011 [PDF]. Available at: https://mamelodi.org/assets/files/2011-07-31_MIWP11_Final_Report.pdf

[Accessed 4 September 2026].

- BackaBuddy. (n.d.) The Mamelodi Initiative (fundraising profile). Available at: https://www.backabuddy.co.za/organization/the-mamelodi-initiative

[Accessed 4 September 2026].

- LinkedIn. (n.d.) The Mamelodi Initiative (company page). Available at: https://www.linkedin.com/company/the-mamelodi-initiative

[Accessed 4 September 2026].

- Department of Basic Education, Republic of South Africa. (2023) National Senior Certificate (NSC) Examination Results 2022. Pretoria: DBE. Available at: https://www.education.gov.za

[Accessed 4 September 2026].

- Statistics South Africa. (2022) Census 2022: Key results on education and youth. Pretoria: Stats SA. Available at: https://www.statssa.gov.za

[Accessed 4 September 2026].

- Figma, Inc. (2026) Figma: The collaborative interface design tool [Online software]. Available at: https://www.figma.com

[Accessed 4 September 2026].

- GitHub, Inc. (2026) GitHub: Where the world builds software [Online platform]. Available at: https://github.com

[Accessed 4 September 2026].